Student Name:	 Kerri Kuhnke

Start Date: September 6, 2026

End Date: October 4, 2026

Overview

This document will used throughout the course and will serve 3 purposes:

- Define the work breakdown (tasks) you need to complete each week

- Track and report the work you accomplish each week

- Assist in replanning your work to complete in subsequent weeks

Instructions/Submissions

You will submit an updated version of this document each week. The document will serve as a weekly status update to accompany your software code files. Instructions for what information to include in each section of the document are included with the individual section.

Submissions will be as follows:

- Week 1: Initial submission – Due Week 1

  - Complete the “Initial Plan” section of the Work Breakdown table for each week of development.

  - Leave all other sections blank

- Week 2: Due Week 2

  - Complete the following sections in the Week 2 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 3: Due Week 3

  - Complete the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 4: Due Week 4

  - Complete the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 5: Due Week 5

  - Complete the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Lessons Learned

Week 2 Development: Creating the Database and Application Framework

This week the focus will be on beginning your application development by creating the database you application will use and creating the application infrastructure. Tasks should define table(s) to be created, contents of those tables, and the pages/files you will create as part of the infrastructure. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Plan Store Database | Determine the product information needed for the online store, including Product ID, Product Name, Product Description, and Product Cost. | September 9, 2026 |
| Create Product Database | Create the MySQL database and product table in phpMyAdmin and add at least five products. | September 10, 2026 |
| Create Catalog Page | Create the PHP catalog page and display the basic information for each product. | September 11, 2026 |
| Create Cart Page | Create the basic shopping cart page that will later display products selected by the user. | September 12, 2026 |
| Create Navigation | Add navigation between the catalog and shopping cart pages and verify that the basic application runs correctly. | September 12, 2026 |
| Additional Work - work not planned, but that needed to be done |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Remaining (copy this to Week 3 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 3 Development: Adding Database Support

This week the focus will be on adding database support to your web application. Support should include database connection processing and all CRUD (Create, Read, Update, Delete) operations you believe will be needed to support your application. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Database Connection | Create and test the PHP code needed to connect the online store to the MySQL database. | September 16, 2026 |
| Display Products | Retrieve the product records from the database and display at least five products on the catalog page. | September 17, 2026 |
| Add to Cart | Add functionality that allows users to add products to the shopping cart. | September 18, 2026 |
| Update Quantity | Add functionality that allows users to increase or decrease product quantities while preventing quantities below zero. | September 19, 2026 |
| Remove Products | Add functionality that allows products to be removed from the cart and test the main database-supported features. | September 19, 2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Remaining (copy this to Week 4 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 4 Development: Architecture – Applying MVC

This week the focus will be on re-architecting the web application to use the MVC architecture. Your tasks should describe your approach to the re-architecture (re-architect in-place or by starting a new project).  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Plan MVC Structure | Review the existing online store and determine which code belongs in the Model, View, and Controller portions of the application. | September 23, 2026 |
| Create Product Model | Move product and database-related processing into the Model portion of the application. | September 24, 2026 |
| Create Store Views | Organize the catalog and shopping cart display code into View files. | September 25, 2026 |
| Create Controllers | Create Controller code to process catalog actions, cart actions, and navigation between pages. | September 26, 2026 |
| Test MVC Application | Run the reorganized store and verify that the catalog and shopping cart features still function correctly. | September 26, 2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Remaining (copy this to Week 5 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 5 Development: Finalizing the Application

This week the focus will be on finalizing your application development and testing your application.  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Complete Cart Totals | Display each product total and calculate the total of items ordered, 5% tax, 10% shipping and handling, and the final order total. | September 30, 2026 |
| Complete Checkout | Add checkout functionality that clears the cart and returns the user to the catalog page. | October 1, 2026 |
| Test Store Features | Test adding, removing, and changing product quantities and verify that quantities cannot go below zero. | October 2, 2026 |
| Final Application Test | Test navigation, product display, cart calculations, checkout, and overall application behavior. | October 3, 2026 |
| Final Documentation | Complete the final project plan update, test description document, retrospective document, and verify the GitHub repository is ready for submission. | October 4, 2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Not Completed

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Lessons Learned

Describe any lessons you learned through the planning and project execution process and anything you would do differently if you were starting over.