Student Name:	 Kerri Kuhnke

GitHub URL: https://github.com/KerrKuh7439/SimpleWebApplication.git 

Start Date: September 6, 2026

End Date: October 4, 2026

Overview

This document will used throughout the course and will serve 3 purposes:

- Define the work breakdown (tasks) you need to complete each week

- Track and report the work you accomplish each week

- Assist in replanning your work to complete in subsequent weeks

Instructions/Submissions

You will submit an updated version of this document each week. The document will serve as a weekly status update to accompany your software code files. Instructions for what information to include in each section of the document are included with the individual section.

Submissions will be as follows:

- Week 1: Initial submission – Due Week 1

  - Complete the “Initial Plan” section of the Work Breakdown table for each week of development.

  - Leave all other sections blank

- Week 2: Due Week 2

  - Complete the following sections in the Week 2 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 3: Due Week 3

  - Complete the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 4: Due Week 4

  - Complete the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 5: Due Week 5

  - Complete the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Lessons Learned

Week 2 Development: Creating the Database and Application Framework

This week the focus will be on beginning your application development by creating the database you application will use and creating the application infrastructure. Tasks should define table(s) to be created, contents of those tables, and the pages/files you will create as part of the infrastructure. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Plan Store Database | Determine the product information needed for the online store, including Product ID, Product Name, Product Description, and Product Cost. | September 9, 2026 |
| Create Product Database | Create the MySQL database and product table in phpMyAdmin and add at least five products. | September 10, 2026 |
| Create Catalog Page | Create the PHP catalog page and display the basic information for each product. | September 11, 2026 |
| Create Cart Page | Create the basic shopping cart page that will later display products selected by the user. | September 12, 2026 |
| Create Navigation | Add navigation between the catalog and shopping cart pages and verify that the basic application runs correctly. | September 12, 2026 |
| Additional Work - work not planned, but that needed to be done |  |  |
| Create Home Page | Created an index.php home page for The Enchanted Cauldron with navigation to the catalog and shopping cart. | September 13, 2026 |
| Style Store Pages | Created a CSS stylesheet to provide a consistent magical theme across the home, catalog, and shopping cart pages. | September 13, 2026 |
| Create Checkout Page | Created a basic checkout page that clears the shopping cart and returns the user to the catalog. | September 13, 2026 |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Plan Store Database | September 13, 2026 |
| Create Product Database | September 13, 2026 |
| Create Catalog Page | September 13, 2026 |
| Create Cart Page | September 13, 2026 |
| Create Navigation | September 13, 2026 |
| Create Home Page | September 13, 2026 |
| Style Store Pages | September 13, 2026 |
| Create Checkout Page | September 13, 2026 |

- Work Remaining (copy this to Week 3 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

None. All tasks planned for Week 2 were completed.

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

A minor issue occurred when the application initially displayed an Apache directory listing instead of the store homepage because an index.php file had not yet been created. This was resolved by creating the index.php home page and adding navigation between the home page, catalog, and shopping cart. No major roadblocks prevented completion of the Week 2 tasks.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

No additional assistance is needed at this time.

Week 3 Development: Adding Database Support

This week the focus will be on adding database support to your web application. Support should include database connection processing and all CRUD (Create, Read, Update, Delete) operations you believe will be needed to support your application. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Database Connection | Create and test the PHP code needed to connect the online store to the MySQL database. | September 16, 2026 |
| Display Products | Retrieve the product records from the database and display at least five products on the catalog page. | September 17, 2026 |
| Add to Cart | Add functionality that allows users to add products to the shopping cart. | September 18, 2026 |
| Update Quantity | Add functionality that allows users to increase or decrease product quantities while preventing quantities below zero. | September 19, 2026 |
| Remove Products | Add functionality that allows products to be removed from the cart and test the main database-supported features. | September 19, 2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |
| None. All planned Week 2 tasks were completed. |  |  |
| Create Reusable Database Connection | Created a db.php file to provide a reusable MySQL database connection for the catalog and shopping cart pages. | September 20, 2026 |
| Convert Product Data to MySQL | Replaced the hard-coded product arrays in catalog.php and cart.php with product records retrieved from the MySQL products table. | September 20, 2026 |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Database Connection | September 20, 2026 |
| Display Products | September 20, 2026 |
| Add to Cart | September 20, 2026 |
| Update Quantity | September 20, 2026 |
| Remove Products | September 20, 2026 |
| Create Reusable Database Connection | September 20, 2026 |
| Convert Product Data to MySQL | September 20, 2026 |

- Work Remaining (copy this to Week 4 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

None. All tasks planned for Week 3 were completed.

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

The catalog and shopping cart were originally built with product information stored in hard-coded PHP arrays. To meet the Week 3 database-support requirements, a reusable db.php connection file was created and both pages were updated to retrieve product information from the MySQL products table. The database connection was tested by changing a product price in phpMyAdmin and confirming that the updated price appeared on the store page after refreshing. No major roadblocks prevented completion of the Week 3 tasks.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

No additional assistance is needed at this time.

Week 4 Development: Architecture – Applying MVC

This week the focus will be on re-architecting the web application to use the MVC architecture. Your tasks should describe your approach to the re-architecture (re-architect in-place or by starting a new project).  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Plan MVC Structure | Review the existing online store and determine which code belongs in the Model, View, and Controller portions of the application. | September 23, 2026 |
| Create Product Model | Move product and database-related processing into the Model portion of the application. | September 24, 2026 |
| Create Store Views | Organize the catalog and shopping cart display code into View files. | September 25, 2026 |
| Create Controllers | Create Controller code to process catalog actions, cart actions, and navigation between pages. | September 26, 2026 |
| Test MVC Application | Run the reorganized store and verify that the catalog and shopping cart features still function correctly. | September 26, 2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |
| None. All planned Week 3 tasks were completed. |  |  |
| Preserve Cart Controls | Updated the MVC catalog so Add to Cart and the plus/minus quantity controls continued to work without leaving the catalog page. | September 28, 2026 |
| Remove Legacy Pages | Removed the old root catalog.php and cart.php files after confirming the application was successfully using the MVC controllers and views. | September 28, 2026 |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Plan MVC Structure | September 28, 2026 |
| Create Product Model | September 28, 2026 |
| Create Store Views | September 28, 2026 |
| Create Controllers | September 28, 2026 |
| Test MVC Application | September 28, 2026 |
| Preserve Cart Controls | September 28, 2026 |
| Remove Legacy Pages | September 28, 2026 |

- Work Remaining (copy this to Week 5 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

None. All tasks planned for Week 4 were completed.

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

The main challenge was reorganizing the existing catalog and shopping cart into the MVC structure without losing the functionality that was already working. The catalog also needed to keep the Add to Cart button and plus/minus quantity controls while updating the cart without navigating away from the catalog page. After adjusting the interaction between the views and cart controller and testing the full application flow, all planned Week 4 tasks were completed.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

No additional assistance is needed at this time. The MVC structure has been implemented and the application has been tested successfully.

Week 5 Development: Finalizing the Application

This week the focus will be on finalizing your application development and testing your application.  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Complete Cart Totals | Display each product total and calculate the total of items ordered, 5% tax, 10% shipping and handling, and the final order total. | September 30, 2026 |
| Complete Checkout | Add checkout functionality that clears the cart and returns the user to the catalog page. | October 1, 2026 |
| Test Store Features | Test adding, removing, and changing product quantities and verify that quantities cannot go below zero. | October 2, 2026 |
| Final Application Test | Test navigation, product display, cart calculations, checkout, and overall application behavior. | October 3, 2026 |
| Final Documentation | Complete the final project plan update, test description document, retrospective document, and verify the GitHub repository is ready for submission. | October 4, 2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |
| None. All planned Week 4 tasks were completed. |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Not Completed

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Lessons Learned

Describe any lessons you learned through the planning and project execution process and anything you would do differently if you were starting over.